| Architecture Inception Canvas Customer Directory Service | Version: 1.0 Date: May 2025 Status: Draft | Client: Public Sector Author: Architecture Team Pillar: Azure WAF |
| --- | --- | --- |

| PROBLEM STATEMENT | SOLUTION OVERVIEW | STAKEHOLDERS |
| --- | --- | --- |
| • No centralised, secure customer record store • Public-sector client requires audit trails, structured logs, traceable requests • Need to run locally for demos and on Kubernetes in production • Existing tooling lacks observability (traces, metrics) and consistent error handling • No API documentation for integrating teams | • REST API (Fastify + TypeScript) with full CRUD for customer records • API key authentication on all non-public endpoints • OpenTelemetry traces + Prometheus metrics + Pino JSON logs • Swagger UI at /docs — no credentials required • SQLite (Prisma ORM) for local demo; upgradeable to PostgreSQL • Docker Compose locally; AKS on Azure in production | • API Consumers — read/write customer data • Security Officer — enforce API key auth, no data leakage • Operators — monitor health, metrics, traces • Finance Officer — cost allocation via mandatory tags • Platform Engineer — AKS, Azure Policy, WAF governance • Compliance Officer — 365-day audit log retention • Developers — integrate via Swagger, run tests locally |

| FUNCTIONAL REQUIREMENTS | QUALITY ATTRIBUTES (NFRs) | CONSTRAINTS & ASSUMPTIONS |
| --- | --- | --- |
| • GET /health — public liveness probe • GET /customers — paginated list with search • GET /customers/:id — retrieve by UUID • POST /customers — create (name, email, phone) • PUT /customers/:id — update record • DELETE /customers/:id — remove record • GET /metrics — Prometheus scrape endpoint • GET /docs — Swagger UI (public) | • Security: API key auth, 401 on missing/invalid key, no stack traces in responses • Reliability: graceful shutdown (10s drain), resource locks, AZ deployment • Observability: OTel traces, Prometheus metrics, correlation IDs in every log line • Performance: /health < 500ms; autoscale 2-10 AKS nodes • Testability: 80% line coverage, unit + integration + property-based tests • Portability: runs via docker compose up with a single .env file | • SQLite for local/demo — single writer only (ReadWriteOnce PVC) • API key auth only — no OAuth/OIDC in scope for v1 • Node.js LTS + Fastify — no runtime change permitted • Azure East US region — pricing and AZ availability assumed • Public sector compliance — no stack traces, 365-day log retention • Assumption: OTEL_EXPORTER_OTLP_ENDPOINT optional — no-op if unset |

| ARCHITECTURE DECISIONS | TECHNOLOGY STACK | RISKS & MITIGATIONS |
| --- | --- | --- |
| • Layered: Fastify -> Service -> Repository -> Prisma/SQLite • OTel SDK must initialise before all other imports (patches Node.js built-ins) • Auth via Fastify sub-router scope — not a global hook with exclusion list • JSON Schema = single source of truth for validation, serialisation & OpenAPI • Prisma P2002 -> ConflictError keeps DB as implementation detail • Azure: hub-and-spoke VNet, Firewall Premium, private endpoints for all PaaS • Secrets via Key Vault + Workload Identity — no stored credentials anywhere | Runtime: Node.js LTS + TypeScript Framework: Fastify ORM / DB: Prisma + SQLite Logging: Pino (JSON stdout) Tracing: OpenTelemetry (OTLP) Metrics: prom-client (Prometheus) API Docs: @fastify/swagger + UI Tests: Vitest + fast-check (PBT) Container: Docker + docker-compose Cloud: Azure AKS + Landing Zone IaC Policy: Bicep / ARM (WAF policies) CI/CD: Azure DevOps / GitHub Actions | ▲ SQLite single-writer limit: Migrate to PostgreSQL if replica count > 1 with concurrent writes ▲ Azure Firewall Premium cost (~$1,800/mo): Use 1-yr reservation (saves 35%) or evaluate Azure Front Door Premium ▲ OTel init order: Enforced by code review — initTelemetry() must be first import in index.ts ▲ API key rotation: Key Vault versioning + CSI driver auto-refresh; no pod restart needed ▲ AKS node eviction (spot): Only use spot for stateless burst nodes; system pool always on-demand |

| COST ESTIMATE (AZURE) | DELIVERY PLAN | QUALITY GATES |
| --- | --- | --- |
| Production (PAYG): ~$2,917 / month Non-production: ~$932 / month Combined PAYG: ~$46,184 / year With 1-yr reservations: ~$36,384 / year With EA/CSP discount: ~$32,000-$39,000 / year Dominant cost: Azure Firewall Premium (~$1,800/mo) Biggest saving lever: Front Door Premium -> halves cost | Task 1-3: Scaffolding, Prisma schema, core modules Task 4-5: OTel plugin, Fastify app + all plugins Task 6-8: Routes, service layer, repository layer Task 9: Entry point + graceful shutdown Task 10: [Checkpoint] Service starts & responds Task 11-12: Unit + integration + property-based tests Task 13: [Checkpoint] Full test suite, 80% coverage Task 14-15: Dockerfile, docker-compose, README Task 16: [Final gate] Build + lint + test pass | • npm run build — zero TypeScript errors • npm run lint — zero ESLint violations • npm test — all tests pass, exit code 0 • 80% line coverage across src/ • GET /health responds within 500ms • docker compose up — service healthy within 30s • All 10 correctness properties pass (fast-check) • Azure Policy — zero non-compliant resources in prod • Trivy scan — zero CRITICAL CVEs in container image |

Customer Directory Service ¦ Architecture Inception Canvas ¦ v1.0 ¦ May 2025 ¦ Node.js Fastify TypeScript Prisma SQLite OpenTelemetry Prometheus AKS Azure Landing Zone